|  |  |  |
| --- | --- | --- |
| Date | Description | Status |
| 07-01-2013 | Design the Graphical User Interface (GUI) and implement it as the base of the skeleton code. | Finished |
| 14-01-2013 | Design and implement the database tables. | Finished |
| 21-01-2013 | Design the functions in the beef tracker module. | Finished |
| 04-02-2013 | Implement the beef tracker module with the Graphical User Interface and test to see how well the GUI can work with and without the beef tracker module. | Finished |
| 18-02-2013 | Test how well the skeleton code works with the database and if the right connections can be made. | Finished |
| 25-02-2013 | Test how well the skeleton code with the attached module, beef tracker connects to the database. | Finished |
| 04-03-2013 | Design and build functions to turn the textual data into graphical output. | Finished |
| 11-03-2013 | Design and build function to show projects profit and loss. | Finished |
| 25-03-2013 | Test for accurate information. | Finished |
| 01-04-2013 | Make test plan to cover all functions and operations for third party testing the application. Allow user space for errors in functions not listed. | Finished |
| 08-04-2013 | Fix any bugs found. Test the overall project again. Fix any bugs. | Finished |
| 19-04-2013 | Final test of the project. If any bugs, highlight in documentation as current errors. Hand up of documentation and project. | Finished |